## Slide 1: Advancing Service Delivery From ITSM to ESM in a University Environment
Lorraine McLoughlin IT Services
University College Cork

## Slide 2: UCC Services Portal
5 Departments
Staff & Student self service portals
40393 tickets logged
18736 self service tickets
133 service request workflows
315 knowledge articles created
10725 knowledge articles views
Notes: Stats – from Sept 2022-Oct 2024
I will discuss the development of our ESM in UCC as an Enterprise solution for the delivering of services and support across numerous departments in the university
As of today, we have 5 departments including IT services using our ESM for service deliver and support in their areas. List all. The first team went live in Sept 2022 and today we have:

## Slide 3: The ITSM we had
ITSM was end of life December 2022
Lacked basic functionality
Limitations in onboarding other departments
Did not have an integrated knowledge
Poor reporting and dashboards
Limited self-service capability
Difficult to administer changes
Notes: Where we began – POB - ITSM

## Slide 4: The ESM we wanted
System fully aligned with the ITIL framework
Modular, scalable enterprise platform
End to end service management capability
Cloud based solution
Enhanced end user portal
Integrated Knowledgebase
Automated workflows & approvals
Optimized reporting and dashboards
Integrations available with our systems i.e. SSO, AD etc.
Mobile access from any device
Notes: Level 0 support - access anytime anywhere
Enterprise platform for use in other departments
In IT Services we wanted to manage the overall service from end to end
(calls, ticketing, change management, problem management, incident management, service catalogue, end user portal, self service tools, know management system, automated workflows etc etc.).
The ESM would allow IT Services increase efficiency and effectiveness of support while providing an enhanced end-user experience.
Leaner processes - enables staff to concentrate on more value-added work
Enhanced end user portal for accessing services and support
Secure groups available so that tickets are only available to members of that group and not the entire department

## Slide 5: From Project Approval to Project Go-Live
Jan. 2022
Overview of ESM project presented to IT services management team
May 2022
Procurement and OCLA processes completed, contract signed
Sep. 2022
ESM Phase 2 go-live with Student IT team
Nov. 2022
ESM Phase 3 go live with Academic Services – System Administration team
June 2022
Initiate ESM phase 1 project implementation with Ivanti
Apr. 2022
Project overview presented to IT Steering & approved
Apr. 2022
Creation of Ivanti project steering group
Notes: Having decided on the requirements we needed in a new solution; we proceeded to select Ivanti from the HEANet ESM framework
Walk through of the initial project year from approval to 1st teams going live on staff and student partitions
Elaborate on where I got the support from, who was represented on the various stages, convey the buy in at a senior level across the university

## Slide 6: Project Management Approach
Planning
Design
Design workshop
Design review & sign off
Functional Validation
System testing
Remediation & sign off
UAT
Go Live
Data requirements
Stakeholder engagement
Customer UAT
Training and workshops
Hypercare support
Project closure
Process planning
System requirements
Move support to monthly forum
Platform built
Move to test environment
Notes: Planning – work with stakeholders, data gathering
Design – workshop, sign off, build system
Customer validation – test and approve
UAT – staging system, carry out remediation, end user demo and training workshops
Go Live – push to prod, hypercare for 2 weeks, then move support to monthly super user forums

## Slide 7: Ivanti Project Timeline 2022 - 2025
2022
2024
IT Sysadmin teams in CoMH
2025
Buildings & Estates Department
Development of Facilities module
Further development of HR module
2023
Development of Change management module
Careers Department
Change management go live
Problem management module built
Finance department (Agresso team) onboarded
HR department
(HRIS Team)
Onboarded
Project Management module
Platform developed for UCC
Student IT Services onboarded
Academic Services onboarded
Knowledge Management module build
All IT services teams onboarded
Office of Corporate and Legal affairs onboarded

## Slide 8: Project Rollout Considerations
Successes
Senior level sponsorship of project
Obstacles
Project insufficiently or incorrectly resourced at local level
Strong project governance
Team buy-in to change project
Post go-live stakeholder engagement
Appetite to move forward with further development
Key resources allocated to manage system locally
Lack of engagement from local team
Unwillingness to change or adapt
Little interaction with Ivanti forums post go-live
Phased approach to rollout

## Slide 9: Enterprise Benefits of ESM Approach
UCC-wide approach to service management
Standardised delivery of services
Digitisation of processes
Automation delivers quicker resolutions
One-stop-shop to log tickets
Data to inform stakeholders of key data
Enhanced reporting and visibility of trends
Self-service ticket logging and self-help portal
Enterprise knowledge management
Notes: UCC-wide approach to service management -
Standardised approach to service delivery and support across the university
Improved productivity through digitisation of processes
Automation delivers customer outcomes faster and at higher quality
One-stop-shop for the customer to log self-service tickets across numerous departments
Data informs stakeholders of key data and metrics
Enhanced reporting and customised dashboards provides visibility of key trends

## Slide 10: Testimonials
OCLA - Nick Parkinson, Director of Enterprise Risk Management / Deputy Corporate Secretary.
“We are now really seeing the benefits of the portal system. It is helping us to transform the way we support our customers - staff and students – by moving from a reactive, resource-intensive structure that relied on telephone and e-mail for query handling, to a proactive, centralised and more automated process. The portal helps us to respond to queries more efficiently, freeing-up time for us to focus on resolving requests as quicky and thoroughly as possible.”
Academic Services - Barry O’Connor, System Administration Officer, Academic Services
“With the growing number of applications that we are now supporting in Academic Services using a generic office mailbox to handle our service requests was not realistic. Ivanti's IT Service Management software was just what we needed. Ivanti has given us the ability to manage all these service requests in a professional manner by utilising:
The Service Request Forms -Right First Time - we can build forms to ask for all the information at the start - eliminating the back and forth between the support team and the end user.
The Service Request Workflows - Including the approval workflow - Automatically send approval requests to managers when a request is created.
Create Management Dashboards - High level charts showing the breakdown of request/month enabling us to make informed decisions on how our support model is working. ”